|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| ID | User Story/ Task( as a role I want [goal] so that[reason] | Priority | Description | Acceptance  Criteria | Estimate  (Story Points) | Status |
| 1 | As a nurse, I want to filter families by Children Birthdates so that duplicates can be found | High | Create a filter that allows Nurse director or Nurses to view families by children’s birthdates | The nurse can select which families are duplicates based on Children’s Birthdate | 8 | In Progress |
| 2 | As a Nurse I want to filter all families by zip codes so that families can be divide by zip codes | High | Create filter that organizes families by zipcodes | -The Nurse can organize families by zipcodes | 13 | To Do |
| 3 | As a nurse I want to filter families by missing information  So that missing information can be added | medium | Create filter option to identify missing information in duplicates | The Nurse is able to see missing information in patients lists edit those and change | 8 | To Do |
| 4 | As a nurse I want to be able to filter families by medical insurance so that I can report to them | Low | Create a filter option to find medical insurance to those families | User or Nurse to be able to see the medical insurance of families | 3 | To Do |
| 5 | As a Nurse I want to be able to see the history of clients served so that we don’t serve duplicate families | low | Create a filter option to find history on families that were served | User or Nurse to be able to see a history of families served | 8 | Blocked |
| 6 | As a Nurse I want to be able to see the age of children in these families so that I know which families to server | high | Create a filter option to search families by children’s age | User or Nurse to be able to see families by the age of children less than 4 | 13 | To Do |
| 7 | As a Nurse I want to be able to export data once its filtered so that I can an organized copy of the list | High | Create an export feature to take all filtered lists and make a copy | User or Nurse to be able to have a list of a new filtered lists | 8 | To Do |
| 8 | As a Nurse I want to be able to look up family addresses to be able to visit them | High | Create a filter option to see family addresses | User or Nurse to be able to know the locations of the families they need to visit | 8 | ToDo |
| 9 | As a Nurse I want to be able Generate reports for families so that I can know about their progress | medium | Create an option to access nurses reports on their families | User or Nurse to be able to see families progress | 2 | Blocked |
| 10 | As a Nurse I want to be able to update family files with new information so that information can be up to date | medium | Create an option to edit the information of families in files | User or Nurse is able to edit information about a family and change it if needed | 3 | Blocked |
| 11 | As a Nurse I want to be able to Filter lists by Medicaid assistance so that I can update family file | low | Create an option to filter lists by acceptance to Medicaid Date | User or Nurse is able to edit information about the day that Medicaid was given | 2 | ToDo |
| 12 | As a Nurse I want to be able to filter families by Name so that I can match children’s names to birthdates | Medium | Create an option to filter lists by names and match to birthdates | User or Nurse is able to find names of children in the lists of families | 5 | ToDo |
| 13 | As a Nurse I want to be able to import data so that I can see it in the application | Low | Create an option to import data | User or Nurse is able to import list and view before and after filtering lists | 13 | In Progress |
| 14 | As a Nurse I want to be able to access Family records from an email so that Missing information from this list can be updated | high | Create an option to access email and download list | User or Nurse is able to see all lists to be filtered | 6 | To Do |
| `15 | As a Nurse I want to be able to access family history of Education | low | Create option that links to nurses notes | User or Nurse is able to see a information on the families education level | 2 | ToDo |
| 16 | As a Nure I want to be able to see options on how to use the filter options | High | Create Ui with options on what to do with the lists of family names | User or Nurse is able to see the options they want to use to filter for families | 8 | In Progress |

**Sprints Goals**

Completion Target: 2 backlog items.

Team Capacity: unknown

Current Progress: 1 in progress